## Slide 1: Requirements Determination

## Slide 2: Introduction
The systems development process transforms the existing (as is) system into the proposed (to be) system
Requirements determination
  The single most critical step of the entire SDLC
  Changes can be made easily in this stage
  Most (>50%) system failures are due to problems with requirements
  The iterative process of OOSAD is effective because:
    Small batches of requirements can be identified and implemented incrementally
    The system will evolve over time

## Slide 3: Requirements Determination
Purpose: to convert high level business requirements (from the system request) into detailed requirements that can be used as inputs for creating models
What is a requirement?
  A statement of what the system must do or a characteristic it must have
  Will later evolve into a technical description of how the system will be implemented
Types:
  Functional: relates to a process or data
  Non-functional: relates to performance or usability

## Slide 4: Requirements Definition
Functional & non-functional requirements listed in outline format
May be prioritized
Provides information needed in subsequent workflows
Defines the scope of the system

## Slide 5: Sample of Requirements Definition

## Slide 6: Determining Requirements
Business & IT personnel need to collaborate
Strategies for problem analysis:
  Root cause analysis
  Duration analysis
  Activity-based costing
  Informal benchmarking
  Outcome analysis
  Technology analysis
  Activity elimination

## Slide 7: Determining Requirements
Requirements are best determined by systems analysts and business people together
Techniques for identifying requirements
  Interviews, questionnaires and/or observation
  Joint application development (JAD)
  Document analysis

## Slide 8: Creating a Requirements Definition
Determine the types of functional and non-functional requirements applicable to the project
Use requirements-gathering techniques to collect details
Analysts work with users to verify, change and prioritize each requirement
Continue this process through analysis workflow, but be careful of scope creep
Requirements that meet a need but are not within the current scope can be added to a list of future enhancements

## Slide 9: Problems in Requirements Determination
Analyst may not have access to the correct users
Requirements specifications may be inadequate
Some requirements may not be known in the beginning
Verifying and validating requirements can be difficult

## Slide 10: Requirements Analysis Strategies
Problem analysis
  Ask users to identify problems with the current system
  Ask users how they would solve these problems
  Good for improving efficiency or ease-of-use
Root cause analysis
  Focus is on the cause of a problem, not its solution
  Create a prioritized list of problems
  Try to determine their causes
  Once the causes are known, solutions can be developed

## Slide 11: Requirements Analysis Strategies(Cont.)
Duration analysis
  Determine the time required to complete each step in a business process
  Compare this to the total time required for the entire process
  Large differences suggest problems that might be solved by:
    Integrating some steps together
    Performing some steps simultaneously (in parallel)
Activity-based costing
  Same as duration analysis but applied to costs
Informal benchmarking
  Analyzes similar processes in other successful organizations

## Slide 12: Requirements Analysis Strategies(Cont.)
Outcome analysis
  What does the customer want in the end?
Technology analysis
  Apply new technologies to business processes & identify benefits
Activity elimination
  Eliminate each activity in a business process in a “force-fit” exercise

## Slide 13: The System Proposal
Combines all material created in planning & analysis
Included sections:
  Executive summary
    Provides all critical information is summary form
    Helps busy executives determine which sections they need to read in more detail
  The system request
  The workplan
  The feasibility analysis
  The requirements definition
  Current models of the system (expected to evolve)